Trading Bot — Complete Project Reference

2-Person Team  |  4 Weeks  |  Features + Edge Cases  |  Full Build Guide

📋  Project Overview

You're building a crypto trading bot platform where users can visually create automated trading workflows. The system monitors live prices and executes trades when conditions are met.

| Week | Focus | Milestone |
| --- | --- | --- |
| Week 1 | Setup & Foundation | Auth + DB + Basic UI running |
| Week 2 | Workflow Builder + Price Engine | Live prices + Workflow saving working |
| Week 3 | Trigger Engine + Trade Execution | Automated trades firing live |
| Week 4 | Polish, Testing & Deploy | Project live and demo-ready |

WEEK 1 — Setup & Foundation

🎯  Goal: Get the basic skeleton running so both of you can work without blockers.

| Task | Who | Est. Time |
| --- | --- | --- |
| Setup GitHub repo, folder structure, README | Both | Day 1 |
| Choose & install tech stack (Node/Express, React, MongoDB) | Both | Day 1 |
| Build User Registration & Login (JWT tokens) | Person A | Day 2–3 |
| Set up MongoDB, connect to backend | Person B | Day 2–3 |
| Create basic frontend shell (Login, Dashboard, Workflow Builder pages) | Person A | Day 4–5 |
| Create basic REST API routes (auth, workflow, trades) | Person B | Day 4–5 |
| Test login flow end-to-end — frontend & backend talking to each other | Both | Day 5 |

WEEK 2 — Core Features (Workflow Builder + Price Engine)

🎯  Goal: Users can create a workflow visually, and the system can fetch live crypto prices.

| Task | Who | Est. Time |
| --- | --- | --- |
| Build drag-and-drop Workflow Builder UI (Trigger → Condition → Action nodes) | Person A | Day 1–3 |
| Convert visual workflow into structured JSON (nodes + edges) | Person A | Day 3–4 |
| Build API endpoint to receive & save workflow JSON to MongoDB | Person B | Day 1–2 |
| Integrate CoinMarketCap API to fetch live crypto prices (polling) | Person B | Day 2–3 |
| Build Price Engine — continuously fetches & stores latest prices | Person B | Day 3–5 |
| Setup WebSocket server on backend | Person B | Day 4–5 |
| Connect frontend to WebSocket, show live price ticker on dashboard | Person A | Day 4–5 |

WEEK 3 — Trigger Engine + Trade Execution

🎯  Goal: The system actually reacts to price changes and executes simulated trades.

| Task | Who | Est. Time |
| --- | --- | --- |
| Build Trigger Engine: checks all active workflows on every price update | Person B | Day 1–2 |
| Implement condition evaluation (price > X, price crosses threshold, timer) | Person B | Day 2–3 |
| Build Execution Engine: when condition TRUE, create simulated trade | Person B | Day 3–4 |
| Save trade result to MongoDB Trades/Executions collection | Person B | Day 4 |
| Emit trade_executed WebSocket event to frontend when trade fires | Person B | Day 4–5 |
| Build Trades table on dashboard (shows live trades as they happen) | Person A | Day 1–3 |
| Build Activate/Deactivate workflow toggle on frontend | Person A | Day 3–4 |
| Wire activate toggle to backend — register/remove from Trigger Engine | Both | Day 5 |

WEEK 4 — Polish, Testing & Deployment

🎯  Goal: Everything works reliably, looks good, and is ready to show/deploy.

| Task | Who | Est. Time |
| --- | --- | --- |
| Full end-to-end test: Create → Activate → Price update → Trade fires → Dashboard updates | Both | Day 1–2 |
| Fix bugs found during testing | Both | Day 2–3 |
| Add error handling (invalid workflows, API failures, disconnects) | Person B | Day 2–3 |
| Improve UI: clean up dashboard, add loading & empty states | Person A | Day 2–3 |
| Add trade history page (filter by date/asset/type) | Person A | Day 3–4 |
| Write basic documentation (how to run locally, env variables) | Both | Day 4 |
| Deploy backend to Railway/Render, frontend to Vercel/Netlify | Both | Day 4–5 |
| Final demo run-through and cleanup | Both | Day 5 |

💡  General Tips For Both of You

- Sync every day for 10 minutes — what did you do, what's next, any blockers.

- Commit to GitHub daily even if small — avoid merge conflicts and lost work.

- Person A = Frontend focus (React, UI, WebSocket events). Person B = Backend focus (Node, MongoDB, Engines).

- Don't over-engineer Weeks 1–2. Get things working first, make them pretty in Week 4.

- If stuck more than 2 hours, flag it to your partner. Don't waste a whole day.

- Test WebSocket early (Week 2). Real-time bugs are very hard to debug late.

- Keep .env out of GitHub. Use a .env.example file with placeholder values instead.

PART 2 — Trading Features, Functionalities & Edge Cases

Detailed breakdown of every feature to build, how it works, and what can go wrong.

📚  Trading Concepts You Must Understand First

Before building any feature, both of you need to understand these core ideas. They appear everywhere in the code logic.

1. Limit Buy Order

Current price = $100. User sets trigger: when price drops to $80, buy it. The system watches the price and only buys when it hits that specific lower value. The user is waiting for a dip to enter cheap. This is the most basic buy trigger.

2. Stop Loss

User owns 1 stock at $100. They set: if price drops to $90, sell it automatically. This limits their maximum loss to $10. The system must monitor price continuously and trigger a sell the moment it crosses below $90. Never wait — the sell must be immediate.

3. Take Profit

Same user also sets: if price reaches $130, sell it. This locks in their $30 gain automatically without them needing to watch the screen. Stop Loss + Take Profit are almost always set together.

4. Trailing Stop Loss

Instead of a fixed stop loss floor, the floor moves UP automatically as the price rises. Example: User buys at $100 with a 10% trailing stop. Price rises to $120 — stop loss moves to $108. Price rises to $150 — stop loss moves to $135. Price then drops to $135 — it sells. The user never set $135 manually. The floor chased the peak and protected the gain.

5. Bracket Order

All three orders placed simultaneously when user buys: Buy at $100 + Stop Loss at $90 + Take Profit at $130. The moment one triggers, the other cancels automatically. This is just Stop Loss + Take Profit placed as a single combined workflow at buy time.

6. Long (Leveraged Buy)

User has $100. With 10x leverage they control a $1000 position. They long 10 SOL at $100. Price goes to $110 — profit is $100 (they doubled their money on a 10% move). Without leverage that same move gives only $10 profit. Leverage amplifies both gains AND losses equally.

7. Short (Leveraged Sell)

User bets the price will go DOWN. They short 1 SOL at $155. Price falls to $140 — they profit $15. If price rises to $170 — they lose $15. On an exchange, a short = placing an ASK order (you are offering to sell at your price).

8. Liquidation

When using leverage, if the price moves against you enough to wipe out your collateral, the exchange force-closes your position. Example: 10x long with $100 collateral. Price drops 10% — you lose your entire $100. Account goes to zero. Always use Stop Loss when trading with leverage to prevent liquidation.

9. Hedging

User owns 1 SOL at $100. They are worried short-term but don't want to sell. So they short 1 SOL on another exchange at $100. Price drops to $80 — SOL lost $20 but the short made $20. Net = zero loss. Price rises to $120 — SOL gained $20 but short lost $20. Net = zero gain. They are fully protected. Used to survive a temporary crash without losing the original position.

10. Arbitrage / Cross-Exchange Hedge

SOL is $100 on Binance and $100.50 on Backpack. User buys on Binance and sells on Backpack at the same time. They lock in a guaranteed $0.50 profit per SOL no matter where price goes. The difference gets captured risk-free. This is why the original project longs on one exchange and shorts on another simultaneously.

11. DCA (Dollar Cost Averaging)

Buy a fixed amount of an asset at regular intervals regardless of price. Example: Buy $10 of SOL every day. Over time, you buy some cheap and some expensive, averaging out your entry price. This reduces the risk of buying everything at a bad moment.

12. Smart DCA

Same as DCA but with a condition. Example: Buy $10 of SOL every day, but only if the price is below $120. If it's above $120 that day, skip. You accumulate only during cheaper periods. This is a Timer trigger combined with a Price condition check.

⚡  All Triggers — Detailed

A trigger is what starts a workflow. Every workflow must have exactly one trigger node.

Trigger 1 — Timer / Interval

Workflow runs every X seconds / minutes / hours. The executor keeps track of the last time this workflow ran. On each loop iteration, it checks: has enough time passed? If yes, execute. This is the simplest trigger.

- User inputs: interval value + unit (seconds / minutes / hours)

- Executor logic: compare currentTime with lastExecutionTime + interval

- If no previous execution exists — fire immediately on first check

- Example: Every 10 minutes, buy 0.01 SOL on Lighter

Trigger 2 — Price Cross Below

Fires when an asset's price drops FROM above a value TO below it. You need two prices: previous price and current price. If previousPrice >= threshold AND currentPrice < threshold — the cross happened. Do not fire if price is already below threshold when workflow activates.

- User inputs: asset (SOL/BTC/ETH), threshold price

- Executor logic: store lastCheckedPrice per workflow, compare on each poll

- Must detect the CROSSING event, not just being below

- Example: When SOL drops below $150, long 10x on Lighter

Trigger 3 — Price Cross Above

Fires when an asset's price rises FROM below a value TO above it. Same logic as Price Cross Below but reversed direction.

- User inputs: asset, threshold price

- Example: When BTC rises above $70,000, send email notification

Trigger 4 — Stop Loss Trigger

Fires when price drops below a user-defined loss limit. Designed to be attached to a Sell action. This protects the user from further loss.

- User inputs: asset, stop price (the maximum loss they will tolerate)

- Example: I bought SOL at $100. Set stop loss at $90. If price hits $89, sell immediately.

- Note: This is a Price Cross Below trigger but with a Sell action specifically

Trigger 5 — Take Profit Trigger

Fires when price rises above a target. Designed to be attached to a Sell action to lock in gains.

- User inputs: asset, target price

- Example: I bought SOL at $100. Set take profit at $130. When it hits $130, sell automatically.

Trigger 6 — Trailing Stop (Phase 2)

More complex. The stop price is not fixed — it tracks the highest price seen since the workflow activated. Stop fires when price drops X% from the recorded peak.

- User inputs: asset, trailing percentage (e.g., 10%)

- Executor stores: peakPriceSeen per workflow — updates it every poll if currentPrice > peakPriceSeen

- Fires when: currentPrice <= peakPriceSeen * (1 - trailingPercent)

- Example: Bought SOL at $100. Trailing 10%. SOL hits $150, peak=$150, stop=$135. SOL drops to $135 → sell.

🎯  All Actions — Detailed

An action is what happens when the trigger fires. A workflow can have multiple action nodes. They can run in parallel (same level in graph) or sequentially (chained one after another).

Action 1 — Spot Buy

Buy an asset outright with your own money. No leverage. Straightforward market purchase.

- User inputs: asset (SOL/BTC/ETH), quantity, exchange (Binance/Backpack)

- Exchange call: place a market BUY order

- Example: Buy 0.01 SOL on Binance at current market price

Action 2 — Spot Sell

Sell an asset you already hold. No leverage.

- User inputs: asset, quantity, exchange

- Exchange call: place a market SELL order

- Example: Sell 0.01 SOL on Binance at current market price

Action 3 — Long (Leveraged Buy)

Place a leveraged long position on a derivatives exchange. User bets price goes up.

- User inputs: asset, quantity, leverage (1x to 20x), exchange (Lighter/HyperLiquid)

- Exchange call: isAsk = false (you are bidding). Price = currentPrice * 1.01 (willing to pay slightly more)

- Multiply quantity by quantity decimals for the API. Multiply price by price decimals.

- Example: Long 10x SOL on Lighter — controls $1000 position with $100 collateral

Action 4 — Short (Leveraged Sell)

Place a leveraged short position. User bets price goes down.

- User inputs: asset, quantity, leverage, exchange

- Exchange call: isAsk = true (you are asking/offering). Price = currentPrice * 0.99

- Example: Short 2x SOL on Backpack

Action 5 — Send Email Notification

Send an email to the user when a trade executes or a trigger fires. Useful for monitoring without watching the screen.

- User inputs: SMTP host, port, username, password, recipient email address

- Email content: which asset, what action, at what price, at what time

- Example: After longing SOL, email user with: Bought 0.01 SOL at $148.32 on 12 Mar 2026

📊  Complete Feature List — All Trigger + Action Combinations

Build these in the order shown. Phase 1 = must build. Phase 2 = add after core works. Phase 3 = future/optional.

| # | Feature | Trigger | Action | Phase |
| --- | --- | --- | --- | --- |
| 1 | DCA Bot | Timer (every X mins) | Spot Buy | Phase 1 |
| 2 | Scheduled Long | Timer (every X mins) | Long on Lighter | Phase 1 |
| 3 | Scheduled Short | Timer (every X mins) | Short on exchange | Phase 1 |
| 4 | Limit Buy / Dip Buy | Price drops below X | Spot Buy | Phase 1 |
| 5 | Stop Loss | Price drops below X | Spot Sell | Phase 1 |
| 6 | Take Profit | Price rises above X | Spot Sell | Phase 1 |
| 7 | Dip Long | Price drops below X | Long (leveraged) | Phase 1 |
| 8 | Rally Short | Price rises above X | Short (leveraged) | Phase 1 |
| 9 | Auto Sell on Schedule | Timer | Spot Sell | Phase 1 |
| 10 | Trade + Notify Email | Any trigger | Long/Short + Send Email | Phase 2 |
| 11 | Trade + Telegram | Any trigger | Long/Short + Telegram | Phase 2 |
| 12 | Bracket Order | Price triggers | Buy + Set SL + Set TP | Phase 2 |
| 13 | Cross-Exchange Hedge | Price trigger | Long on A + Short on B | Phase 2 |
| 14 | Smart DCA | Timer + Price condition | Spot Buy (conditional) | Phase 2 |
| 15 | Trailing Stop | Peak price drops by X% | Spot Sell / Close position | Phase 2 |

🏦  Exchanges to Integrate

| Exchange | Supports | Credentials Needed | Build Priority |
| --- | --- | --- | --- |
| Lighter.xyz | Long / Short (leverage) | Private Key, API Key Index, Account Index | Phase 1 — build this first |
| HyperLiquid | Long / Short (leverage) | API Key or Private Key | Phase 2 |
| Backpack | Spot + Leverage | Username + Password or Keys | Phase 2 |
| Binance | Spot + Leverage | API Key + Secret Key | Phase 2 |

⚙️  How the Executor Works — Step by Step

The Executor is a separate service running in an infinite loop. It is the brain that decides when and what to execute. Here is exactly what happens inside it:

- Fetch all active workflows from MongoDB

- Run every few seconds (e.g., every 3–5 seconds)

- Query: find all workflows where isActive = true

- Find the Trigger Node in each workflow

- Walk the nodes array, find node where data.kind = trigger

- Read the trigger type: timer, priceBelow, priceAbove, trailingStop, etc.

- Check if this trigger should fire

- Timer: has enough time passed since lastExecution? (currentTime - lastExecutionTime >= interval)

- Price triggers: compare lastCheckedPrice vs currentPrice vs threshold

- Trailing stop: compare currentPrice vs (peakPriceSeen * (1 - trailingPercent))

- If trigger fires — walk the action graph (BFS)

- Starting from the trigger node, follow edges to find connected action nodes

- Parallel nodes (same level) = execute at the same time with Promise.all()

- Sequential nodes (chained) = execute one by one, await each before next

- Execute each action node

- Read node type: lighter-long, lighter-short, spot-buy, spot-sell, send-email, telegram

- Read metadata: asset, quantity, leverage

- Read credentials: API key, private key, account index

- Call the appropriate exchange SDK or API

- For Lighter: get current price from candlestick API, multiply by price decimals, call createOrder()

- Save execution record to MongoDB

- Store: workflowId, startTime, endTime, status (success/failure), nodeId, error message if any

- This is what populates the Executions page in the dashboard

- Update last price tracked and loop again

- Store currentPrice as lastCheckedPrice for next iteration

- Update peakPriceSeen if currentPrice is higher (for trailing stop)

- Wait 3–5 seconds, repeat from Step 1

🔢  Price Decimals & Quantity Decimals (Lighter-Specific)

When sending orders to Lighter exchange, you do NOT send the raw price or quantity. You must multiply by special decimal values. This is exchange-specific and must be hardcoded per asset.

| Asset | Market ID | Price Decimals | Quantity Decimals | Example |
| --- | --- | --- | --- | --- |
| ETH | 0 | x 1,000 | x 1,000 | $3000 → 3,000,000 |
| BTC | 1 | x 1,000 | x 1,000 | $60000 → 60,000,000 |
| SOL | 2 | x 1,000 | x 1,000 | $150 → 150,000 |

For Long: send price = currentPrice * 1.01 * priceDecimals (willing to pay slightly more to ensure fill)

For Short: send price = currentPrice * 0.99 * priceDecimals (willing to accept slightly less to ensure fill)

🗃️  Database Schema — All Collections

Users Collection

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Auto-generated MongoDB ID |
| username | String | Unique username or email |
| password | String | Hashed password (use bcrypt) |
| createdAt | Date | Account creation timestamp |

Workflows Collection

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Workflow ID |
| userId | ObjectId ref | Which user created this workflow |
| nodes | Array<any> | All nodes: trigger + action nodes with metadata and credentials |
| edges | Array<any> | Connections between nodes — source and target node IDs |
| isActive | Boolean | Is this workflow currently running in the executor? |
| lastExecutedAt | Date | When this workflow last ran — used by timer trigger check |
| lastCheckedPrice | Number | Previous price — used to detect price crossings |
| peakPriceSeen | Number | Highest price seen — used by trailing stop trigger |
| createdAt | Date | When the workflow was created |

Nodes Collection (Supported Node Types)

| Field | Type | Description |
| --- | --- | --- |
| _id | String | e.g. lighter-long, timer, price-below, send-email |
| title | String | Display name shown in the UI |
| type | trigger ¦ action | Is this node a trigger or an action? |
| metadataSchema | Array<Field> | What inputs user fills in: asset, quantity, leverage. Defines UI fields dynamically. |
| credentialSchema | Array<Field> | What credentials user must provide: API key, private key, account index. |

Executions Collection

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Execution record ID |
| workflowId | ObjectId ref | Which workflow this execution belongs to |
| nodeId | String | Which specific action node was executed |
| status | success ¦ failure ¦ pending | Did the trade succeed or fail? |
| startTime | Date | When execution started |
| endTime | Date | When execution completed |
| error | String | Error message if status = failure |
| tradeDetails | Object | Asset, quantity, price executed at, type (long/short/buy/sell) |

⚠️  Edge Cases — What Can Go Wrong & How to Handle It

These are the most common failure points in a trading bot. You must handle every single one of them. A bug here can cause real financial loss.

Trigger Edge Cases

| Scenario / Edge Case | What Could Go Wrong | How to Handle It |
| --- | --- | --- |
| Price already below threshold when workflow activates | Price Cross Below fires immediately without a real crossing event | Store the initial price when workflow is activated. Only fire if price was ABOVE threshold before and crosses BELOW after activation. |
| Price bounces rapidly around threshold | Trigger fires multiple times in seconds — spamming trades | Add a cooldown: after trigger fires, ignore same trigger for at least 60 seconds or until price moves away from threshold by a margin. |
| Timer fires while previous execution still running | Two executions overlap, double trade placed | Track isRunning flag per workflow. If isRunning = true, skip that iteration. Only run one at a time. |
| No execution record exists yet (first run) | Timer trigger doesn't know if it should fire or wait | If no lastExecutedAt, fire immediately on first check and store the time. |
| Price feed is down or API returns error | lastCheckedPrice never updates — trigger never fires or fires incorrectly | If price API fails, log the error, skip that iteration. Never use stale price for trigger evaluation. |

Trade Execution Edge Cases

| Scenario / Edge Case | What Could Go Wrong | How to Handle It |
| --- | --- | --- |
| Exchange API returns an error | Trade is recorded as success but was actually rejected | Always check the API response code. Only mark execution as success if exchange confirms order was accepted. |
| User has insufficient balance/funds | Trade fails silently | Catch the insufficient funds error specifically. Mark execution as failure with clear error message: Insufficient balance on exchange. |
| Leverage too high — position would be liquidated instantly | User loses all money immediately | Validate: if leverage > 10x, warn the user. Consider capping leverage at a safe maximum in the UI. |
| Stop Loss and Take Profit both trigger at same time | Both sell orders fire simultaneously, double-selling a position | Use a mutex/lock per workflow. Once one of them fires, immediately deactivate the other node for that run. |
| Network timeout during trade API call | Unknown if trade was placed or not | Set a 10-second timeout on all exchange API calls. On timeout, do NOT retry automatically — mark as status=unknown. Alert user to check exchange manually. |
| Private key or API key is invalid/expired | All trades fail silently | Validate credentials when user first saves a node (test API call). If validation fails, show error immediately and prevent workflow activation. |
| Trailing stop: price never goes above buy price | Peak price = buy price, stop fires immediately on first dip | Only activate trailing stop calculation after price rises at least X% above buy price. Give it room to breathe. |

Price Polling Edge Cases

| Scenario / Edge Case | What Could Go Wrong | How to Handle It |
| --- | --- | --- |
| CoinMarketCap rate limit hit | Price updates stop — all price triggers stop working | Implement exponential backoff. Cache last known price. Alert if price is older than 30 seconds. |
| Price feed returns an outlier/wrong value | e.g., SOL shows $1 instead of $150 — triggers fire incorrectly | Add sanity check: if new price differs from last price by more than 30%, discard it and use the last valid price. |
| Multiple workflows watching the same asset | Price is fetched separately for each — wastes API calls | Fetch each asset price ONCE per poll cycle and share it with all workflows watching that asset. |
| WebSocket disconnects from frontend | User no longer sees live price updates | Frontend must detect disconnect and auto-reconnect with exponential backoff. Show a Reconnecting... banner. |

Workflow / System Edge Cases

| Scenario / Edge Case | What Could Go Wrong | How to Handle It |
| --- | --- | --- |
| User deletes workflow while it is mid-execution | Executor tries to use deleted workflow data and crashes | Before executing, re-fetch workflow from DB. If not found, abort gracefully. Never use stale in-memory workflow data. |
| User deactivates workflow during execution | Execution continues because executor already started it | Okay to let current execution finish. On the next loop, check isActive again before starting. |
| Executor crashes or server restarts | All workflows stop running silently | On startup, the executor must re-load all active workflows immediately. Store executor state in DB, not memory. |
| Two executor instances run simultaneously | Each fires the same workflow twice — double trades | Use a distributed lock (Redis or MongoDB lock) per workflow before execution. Release after done. |
| User creates circular graph (A → B → A) | Executor loops infinitely and crashes | Validate the graph before saving: run a cycle detection algorithm (DFS). Reject any graph with cycles. |
| Empty action nodes with no exchange credentials | Executor tries to trade but has no API key | Validate all required credential fields are filled before allowing the user to publish/activate a workflow. |

✅  Validation Rules — What to Check Before Executing

These checks must happen before every workflow execution. Put them in a validateWorkflow() function that runs before any trade is placed.

| Validate Before Saving | Validate Before Executing |
| --- | --- |
| Workflow has exactly 1 trigger node | Node type is one of the supported types in DB |
| Trigger node has all required fields filled | Exchange credentials pass test API call on save |
| All action nodes have credentials provided | Asset is one of: SOL, BTC, ETH (supported list) |
| All API keys / private keys are non-empty strings | Timer interval is >= 10 seconds (no spam) |
| Quantity is a positive number greater than 0 | Price thresholds are positive numbers |
| Leverage is between 1x and 20x | Trailing stop percentage is between 1% and 50% |
| Stop loss price is below buy price | Bracket order: SL price != TP price |
| Take profit price is above buy price | User has not exceeded max active workflows (e.g. 5) |
| Graph has no cycles (run DFS check) | Email SMTP credentials are valid format |
| At least one action node is connected to trigger | All node IDs in edges exist in nodes array |

🚀  Recommended Build Order (Phase by Phase)

Do not try to build everything at once. Follow this order to always have a working system at every stage.

Phase 1 — Core Working System (Weeks 1–3)

- Timer trigger only

- Long action on Lighter only

- One full working flow: Timer → Long on Lighter every X seconds

- Basic price polling from CoinMarketCap

- Execution records saved and shown in dashboard

- Activate / Deactivate workflow toggle

Phase 2 — Price Triggers + More Actions (Week 4 and beyond)

- Price Cross Below trigger

- Price Cross Above trigger

- Spot Buy and Spot Sell actions

- Stop Loss workflow (Price Below → Spot Sell)

- Take Profit workflow (Price Above → Spot Sell)

- Email notification action

- Telegram notification action

- Add HyperLiquid and Backpack exchanges

- Bracket Order workflow template

- Cross-exchange hedge workflow

Phase 3 — Advanced (Post-Launch)

- Trailing Stop trigger

- Smart DCA (Timer + Price condition combined)

- RSI trigger (requires storing 14-candle price history)

- Arbitrage trigger (price gap between exchanges)

- Zerodha integration for Indian stocks

- Workflow templates gallery (pre-built common strategies)

- Portfolio view (show all open positions across exchanges)

📋  Final Checklist Before Going Live

- All workflows stop when isActive = false

- Executor handles restart gracefully — re-loads active workflows from DB

- All exchange API calls have a timeout (10 seconds max)

- All execution errors are logged and stored in DB

- Price feed sanity check is in place (reject outlier values)

- Cooldown is implemented on price crossing triggers

- isRunning flag prevents duplicate executions

- Cycle detection runs on graph before saving

- All credential fields are validated before workflow is activated

- Frontend reconnects automatically if WebSocket disconnects

- User can see full execution history per workflow

- User can deactivate any workflow from the dashboard immediately

- .env file is NOT in GitHub. .env.example is.

- Backend and Frontend are deployed and accessible via public URL

Build smart. Test everything. Good luck! 🚀